# NTB Prototype Defect Remediation Report

Source: NTB_Prototype_Defect_Report_English_Translation.docx

Date: 12 October 2026

# Executive summary

Nine defects from the prototype report were traced, corrected in the codebase where applicable, and documented. Six are resolved with build/test evidence; three require environment verification (mail transport, MFA OTP delivery, database seed for new institutions).

# Resolution matrix

| Defect ID | Issue | Module | Status | Verification | Key files |
| --- | --- | --- | --- | --- | --- |
| DEF-001 | Logo/nav overlap (French) | Public UI | Resolved | Pass | public-portal.css |
| DEF-002 | Admin responsive menu | Admin layout | Resolved | Pass | AdminLayout.vue |
| DEF-003 | Forgot password | Auth | Pending mail test | Build pass | PasswordReset*, Login.vue |
| DEF-004 | Reset MFA | UAM | Resolved | Pass | UserAccessController, UserManagement.vue |
| DEF-005 | MFA OTP email | Notifications | Pending SMTP | Code fix | UamNotificationService.php |
| DEF-006 | Native prompts | UAM UX | Resolved | Pass | UserManagement.vue modals |
| DEF-007 | Complaint submit | Public API | Resolved | Build/test pass | ComplaintSubmissionService, PublicReport.vue |
| DEF-008 | CNS & Transport institutions | Seeder | Pending seed | Code added | NtbMasterDataSeeder.php |
| DEF-009 | UserRoleAssignment.role | Model | Resolved | Pass | UserRoleAssignment.php |

# Detailed entries

See NTB_Defect_Remediation_Log.md in the repository root for full root-cause and verification notes per defect.